STUDENT PERSONAL AI ASSISTANT

The Complete Project Guide

Personal Use → College → India-Scale

IIT Dharwad  •  2026

# Part 1: Can We Build the Entire Project for Personal Use First?

Short Answer: YES — and this is actually the BEST possible starting strategy. Building for yourself first is not a shortcut. It is how the best products in the world are built. This approach has a name: 'dogfooding.' It means using your own product every day. The feedback you get from your own real daily experience is 100x more honest than any survey or interview.

## Why This Is the Right Approach

- You become User #1 — the most honest tester possible. You will notice every bug, every slow response, every missing feature — not because you're testing, but because you're frustrated. That frustration is gold. It tells you exactly what to fix.

- Your daily use proves the product is real. When you walk into your professor's office and say 'I've been using this every day for 3 months and here's what it does for me' — that is a 1000x stronger pitch than a slide deck. Real usage data beats any proposal.

- Your friends will ask you about it naturally. When your batchmates see you getting WhatsApp messages about deadlines you never miss, they will ask what you're using. That is the most organic, most trusted form of marketing.

- You will build exactly the right features. When you use it yourself, you know immediately what's useful and what's annoying. You won't waste 2 weeks building a feature that nobody actually wants — because you are the user.

- It forces you to make it genuinely good. You can't fake your own daily use. If the product is bad, you'll suffer. That pressure makes you fix real problems, not demo problems.

Real Examples from Famous Products Slack — originally built by the game company Glitch just for their own internal team. The team loved it so much they pivoted the entire company to Slack. Notion — the founders used it to build Notion itself. Every feature was born from their own frustration. Gmail — used internally by Google employees for 2 years before it was released publicly. By the time public users got it, every major bug was already fixed by Google's own employees. The pattern is the same: build for yourself → use it daily → fix the real problems → share with friends → scale.

## How This Approach Changes Everything

Impact 1: You validate without doing formal interviews. Every morning when you open your deadline digest, you are doing validation. If you keep coming back — the product has value. If you forget to open it — something is wrong. This is real-world feedback, not guesswork.

Impact 2: You build confidence before you show anyone. When you have 3 months of your own personal use data, you know the product works. You know the edge cases. When your first 10 friends try it, you're not worried about basic failures.

Impact 3: Your pitch to your professor becomes real. 'Sir, I have been using this tool every day for my own academics' is the strongest possible opening. They will take you seriously.

Impact 4: You learn every part of the tech by building it. Because you're building the whole project, not just one piece, you will learn Google APIs, LLMs, databases, backend development, and frontend all at once. This is more valuable than any internship.

Impact 5: You create the roadmap from real experience, not guessing. After 3–4 months of daily personal use, you will know exactly which features are most valuable, which ones nobody uses, and what the product should become next.

One Important Warning Building the full project means building it in layers — basic features first, advanced features later. Do NOT try to build everything at once. You will get stuck, frustrated, and quit. The strategy is: build Layer 1 first, use it, fix it, then add Layer 2. This guide shows you exactly how to do that.

# Part 2: The Complete Project Vision

## What We Are Building

A Student Personal AI Assistant that works like a super-smart, always-on academic partner. It reads all your academic data sources, understands them using AI, and helps you in three ways:

- It tells you what you need to know (deadlines, announcements, upcoming exams)

- It answers your questions in plain language ('What do I have due this week?')

- It warns you before things go wrong (overload detector, missed deadline alerts)

Think of it this way: right now, your academic life is scattered across Gmail, Google Classroom, Calendar, college notice boards, WhatsApp groups, and PDFs. You manually check all of them and try to keep track of everything in your head or in a notes app. Our assistant brings all of that together, understands it using AI, and talks to you like a smart friend who always knows what's going on.

## The 5 Layers of the System

| Layer | Name | What It Does |
| --- | --- | --- |
| 1 | Data Sources | Gmail, Google Classroom, Google Calendar, PDFs, Images, College Website |
| 2 | Ingestion | Connects to each source via APIs and pulls your data securely using OAuth2 |
| 3 | AI Processing | LLMs read, understand, classify, and extract meaning from raw data |
| 4 | Knowledge Store | All understood data is stored with vector search so it can be retrieved intelligently |
| 5 | Interface | You interact via a dashboard, WhatsApp digest, and natural language questions |

# Part 3: All Features — From Basic to Advanced

Features are organized into 7 tiers. You build them in order. Each tier works on top of the previous one. Do not jump ahead — every tier depends on the one before it working perfectly.

## Tier 1 — Core Foundation (Build First, Weeks 1–2)

This is the minimum working product. If you build only this, it already has real daily value for you.

| TIER 1 — CORE FOUNDATION |
| --- |
| Classroom Sync | Connect your Google Classroom account. Fetch all your courses, assignments, and announcements automatically. |
| Calendar Sync | Connect Google Calendar. See all your events, exam schedules, and any dates your professors added. |
| Deadline Extractor | AI reads all Classroom assignments and announcements, finds deadlines, and structures them into a clean list. |
| 'What's due?' Query | Ask in plain English: 'What do I have due this week?' and get a direct, accurate answer. |
| Daily Digest | Every morning at 8am, you get a WhatsApp/notification message listing what's due in the next 7 days. |
| Countdown Display | For each deadline, show how many days are left. 3 days left = amber warning. 1 day = red alert. |
| Basic Dashboard | A simple web page showing all your current deadlines at a glance. |

## Tier 2 — Productivity Layer (Weeks 3–5)

Once Tier 1 is working, add these features. They make the core more intelligent and useful.

| TIER 2 — PRODUCTIVITY LAYER |
| --- |
| Smart Reminders | 3-level reminder chain: 1 week before (gentle note), 1 day before (clear warning), 2 hours before (urgent alert). |
| Priority Ranking | AI ranks your deadlines by urgency and estimated effort. Shows highest-priority tasks first. |
| Course Filter | Filter: 'Show only my CS assignments' or 'Show only what's due this Friday.' |
| Missed Deadline Alert | If a deadline passes without the assignment being submitted (detected from Classroom status), flag it. |
| Multi-Course View | View all courses together, or drill into one specific course. |
| Exam Extractor | AI scans professor announcements in Classroom to find exam dates even when they're mentioned in text, not calendar events. |
| 'What did I miss?' Query | Ask: 'What did I miss in the last 3 days?' and get a summary of announcements, posts, and deadlines you haven't seen. |
| Submission Status | Show which assignments are submitted vs pending vs overdue from Classroom's own tracking. |

## Tier 3 — Intelligence Layer (Month 2)

Gmail is added here. This is also where PDFs and images become readable by the AI.

Note about Gmail Gmail requires an extra annual security audit (around ₹45,000/year) once you scale beyond personal use. For personal use only, you can use it freely. This tier is safe for personal use — just be aware of this cost before you open it to many users.

| TIER 3 — INTELLIGENCE LAYER |
| --- |
| Gmail Integration | Connect your Gmail. The AI reads your academic emails — from professors, college office, placement cell. |
| Email Classifier | AI classifies every incoming email: Deadline, Announcement, Assignment, Event, Administrative, or Irrelevant. |
| Email Deadline Extractor | AI finds deadlines buried inside professor emails like 'please submit by next Monday EOD' and adds them to your dashboard. |
| PDF Parser | Upload or attach a PDF rubric, assignment instructions, or timetable. AI reads and summarizes the key information. |
| Image/Circular Parser | A photo of a notice board, a scanned circular, or a mess menu image. Gemini reads the text and extracts what matters. |
| Cross-Source Merge | Same assignment mentioned in Classroom AND email? The AI identifies it as the same task and merges it — no duplicates. |
| Announcement Summarizer | Long professor emails or Classroom posts get summarized into 2-3 bullet points automatically. |
| Email-to-Task Converter | An email says 'Register for the workshop by Thursday.' The AI creates a task: 'Register for workshop — Thu deadline.' |

## Tier 4 — Smart Features (Month 3)

These features make the assistant proactive — it doesn't wait for you to ask, it tells you things you need to know.

| TIER 4 — SMART FEATURES |
| --- |
| Academic Risk Score | Every Sunday, the AI looks at your upcoming week's total workload and gives you a score: Low / Medium / High / Danger. Danger means you have too much due and need to start now. |
| Workload Heatmap | A calendar-style visualization showing which days of the month are heavy (many deadlines) vs light. Like a visual 'busy season' map. |
| Study Plan Generator | Tell it: 'I have a networks exam in 4 days.' It creates a day-by-day study plan based on available time and estimated effort. |
| 'What-If' Simulator | Ask: 'If I go to the sports event Friday, what deadlines will I miss or have to rush?' It answers based on your schedule. |
| Grade Tracker | Manually enter your grades (or connect if your college portal supports it). Track your CGPA, see which subjects need more work. |
| NPTEL/SWAYAM Tracker | If you're enrolled in an NPTEL course, track its weekly assignment deadlines separately from your main coursework. |
| Internship Deadline Tracker | Track internship/placement application deadlines from companies. Never miss an application date. |
| Personalized Weekly Review | Every Sunday evening, a summary: 'This week you submitted 4 assignments, 1 was late, 2 exams coming next week. Workload: High.' |

## Tier 5 — Campus Intelligence (Month 4)

This tier connects to your college's specific ecosystem — things no global tool will ever bother to build.

| TIER 5 — CAMPUS INTELLIGENCE |
| --- |
| College Website Scraper | Automatically checks your college's notice board/website for new circulars, exam schedules, and official announcements. |
| Mess Menu Reader | Every week, the mess menu image posted by the college is automatically read by Gemini and shown in your dashboard. |
| Campus Event Tracker | Tracks club events, fests, workshops, seminars from college notice boards and club social media. |
| Lab Schedule Parser | Reads your lab timetable PDF and shows upcoming lab sessions alongside other deadlines. |
| Club/Activity Manager | If you're in a club, track club-specific events and deadlines (project submissions, meeting minutes, etc.). |
| WhatsApp Group Monitor | Optional: monitor your college's official announcement WhatsApp group for new messages and extract deadlines. |
| Faculty Directory | Quick access to professor email and office hours — useful when you need to follow up about a deadline. |

## Tier 6 — Personal Intelligence (Month 5)

The assistant starts to genuinely understand you as an individual student.

| TIER 6 — PERSONAL INTELLIGENCE |
| --- |
| Long-Term Memory | Remembers things you tell it: 'I'm weak in thermodynamics.' 'I have a part-time internship on Fridays.' Uses this when making suggestions. |
| Habit Detection | After 2–3 months, it notices patterns: 'You tend to submit Monday assignments late.' 'You do best work on Thursday evenings.' |
| Study Pattern Analysis | Tracks when you studied, how long sessions were, which subjects you spend the most/least time on. |
| Personalized Reminders | Instead of fixed 1-week/1-day reminders, learns your patterns. If you always do your best work 2 days before, it reminds you 3 days before to start. |
| Performance Analytics | Visualizes your academic trends over a semester: grades, submission rates, overload weeks, subject performance. |
| Smart Suggestions | Proactively suggests: 'Your exam is in 6 days and you have 2 assignments this week. Consider starting the exam prep tonight.' |

## Tier 7 — Advanced AI Features (Month 6–8)

These are the most impressive features. Build these only after all previous tiers are solid.

| TIER 7 — ADVANCED AI FEATURES |
| --- |
| Voice Interface | Talk to the assistant: 'Hey, what's due today?' and get a spoken answer. Uses Whisper for speech recognition, TTS for response. |
| Exam Q&A Mode | Upload your lecture notes or slides. The AI generates potential exam questions and lets you quiz yourself. |
| 'Explain This Assignment' | Paste in or upload an assignment PDF. Ask: 'What does this assignment actually want me to do?' AI gives a clear breakdown. |
| Research Assistant | Ask: 'Find me 5 recent papers on transformer architectures for my literature review.' Searches and summarizes academic papers. |
| Study Session Timer | Pomodoro-style timer integrated with your study plan. Tracks actual study time vs planned time. |
| Collaborative Features | Share course deadlines with batchmates. If your whole batch is using it, you all see the same class deadlines automatically. |
| Hinglish Support | Ask questions in a mix of Hindi and English: 'Kal kya kya due hai bhai?' and get accurate answers. |
| Mobile App | React Native app for iOS and Android. Replaces the PWA with a proper native app experience. |

# Part 4: The Complete Tech Stack

Every tool listed here was chosen for three reasons: it's the best for the job, it's free or nearly free at personal scale, and you can learn it in a reasonable time. No unnecessary complexity.

## Backend & AI

| Tool / Technology | Category | Why You Need It | Cost |
| --- | --- | --- | --- |
| Python | Language | All your backend code, API integration, AI pipeline, and scripts are written in Python. It has the best AI libraries in the world. | Free |
| FastAPI | Backend Framework | Builds your API server quickly. Clean code, automatic documentation, very fast performance. Better than Flask for this use case. | Free |
| LangChain | AI Orchestration | Connects LLM calls, memory, tools, and retrieval together. You don't build AI chains from scratch — LangChain handles the plumbing. | Free |
| Groq (Llama 3.1-8B) | Text LLM | Reads emails, extracts deadlines, answers your questions, classifies content. Groq hardware makes it near-instant. Free tier is generous. | ~₹0–2/user/month |
| Gemini Flash-Lite | Vision/Multimodal LLM | Reads PDFs, images, circulars, mess menus, rubrics. Google's cheapest multimodal model. Free tier available. | ~₹0–3/user/month |
| Sentence Transformers | Embeddings | Converts your academic content into vectors for semantic search. Run locally for free, no API cost. | Free (local) |

## Database & Storage

| Tool / Technology | Category | Why You Need It | Cost |
| --- | --- | --- | --- |
| Supabase | Database + Auth | PostgreSQL database + pgvector (vector search) + authentication — all in one free platform. Replaces Pathway, Pinecone, and a separate auth system. | Free tier |
| pgvector | Vector Search | Built into Supabase. Stores your AI embeddings and does semantic search. No separate vector database needed. | Included in Supabase |
| Redis | Task Queue (later) | When you add background jobs (email polling, reminder scheduling), Redis manages the queue. Only needed from Tier 3 onwards. | Free on Railway |
| APScheduler | Job Scheduler | Python library that runs your background tasks on a schedule. Polls Gmail every 30 mins, sends morning digest at 8am, etc. | Free (Python library) |

## Frontend & Delivery

| Tool / Technology | Category | Why You Need It | Cost |
| --- | --- | --- | --- |
| Next.js + Tailwind | Web Dashboard | React-based framework with built-in routing and fast performance. Tailwind CSS makes styling clean and quick. Your main dashboard interface. | Free |
| Vercel | Frontend Hosting | Deploy your Next.js dashboard for free. Automatic deploys from GitHub. Zero server management. | Free tier |
| PWA (Progressive Web App) | Mobile Experience | Makes your web app installable on a phone like a native app. Push notifications work too. No app store submission needed. | Free (built into Next.js) |
| WhatsApp (Twilio/UltraMsg) | Message Delivery | Sends your daily digest to your WhatsApp. UltraMsg is cheapest for India (~₹250/month for personal use). Twilio's sandbox is free for testing. | ~₹250/mo at scale |
| React Native (Tier 7) | Mobile App | True native iOS + Android app. Built only in Tier 7, after everything else is working. | Free |

## APIs & Authentication

| Tool / Technology | Category | Why You Need It | Cost |
| --- | --- | --- | --- |
| Google OAuth2 | Authentication | Securely connects your Google account to the app. Standard flow: user logs in with Google and grants permissions. | Free |
| Google Classroom API | Data Source | Reads your courses, assignments, announcements, and submission status from Google Classroom. | Free (sensitive scope) |
| Google Calendar API | Data Source + Actions | Reads existing events and creates new deadline events automatically in your calendar. | Free (sensitive scope) |
| Gmail API | Data Source (Tier 3+) | Reads your academic emails. Classified as 'restricted' scope — free for personal use, requires extra verification at scale. | Free for personal |
| Whisper API (Tier 7) | Voice Input | OpenAI's speech recognition API. Converts your voice to text for the voice interface. | ~$0.006/minute |

## DevOps & Hosting

| Tool / Technology | Category | Why You Need It | Cost |
| --- | --- | --- | --- |
| GitHub | Version Control | All your code lives here. Free private repos. This is non-negotiable — start using it from day 1. | Free |
| Railway / Render | Backend Hosting | Hosts your FastAPI server with a generous free tier. Auto-deploy from GitHub. For personal use, free tier is enough. | Free tier |
| Python-dotenv | Config Management | Stores your API keys safely in a .env file, not hardcoded in your code. | Free (Python library) |
| Docker (later) | Containerization | Packages your app for easy deployment when you want to scale to friends/college. Learn this in Phase 3. | Free |

Startup Credits — Apply For These Right Now These programs give you free cloud credits. Apply to ALL of them this week: • Microsoft for Startups Founders Hub: ₹80,000–₹4,00,000 in Azure credits. No VC required, open to students. • Google for Startups Cloud Program: Up to $200,000 in GCP credits if accepted. Apply with your college email. • Cloudflare for Startups: $5,000+ in free credits. Very easy to apply. • Supabase Startup Program: $1,000–$10,000 credits. Apply with your project description. These together can cover all your cloud costs for 1–2 years, completely free.

# Part 5: How Everything Fits Together (Architecture)

## The Complete Data Flow

Here is how data moves through your system from source to your screen, explained in simple steps:

- Your Gmail / Classroom / Calendar / PDFs are the raw sources. Nothing is processed yet.

- Every 30 minutes (for Gmail) or every few hours (for Classroom/Calendar), the Ingestion Layer connects to each source using the Google API and downloads new items.

- New items go into the AI Processing Layer. Groq's Llama-8B reads them and extracts structured information: 'This is a deadline for DS Assignment 3, due 15 July.' Gemini reads any PDFs or images.

- The structured data + the original text both get converted into vector embeddings and stored in Supabase's pgvector database. This makes them searchable by meaning.

- When you ask a question ('What's due this week?'), the Q&A engine searches the vector database for relevant information and uses Groq to compose a precise answer.

- Separately, a background scheduler runs every morning at 8am, collects all deadlines due in the next 7 days, and sends you a formatted WhatsApp message.

- Auto-reminders run at specific intervals. 7 days before a deadline: gentle WhatsApp note. 1 day before: clear warning. 2 hours before: urgent alert.

## Folder Structure — How Your Code Is Organized

| Folder / File | What Goes Here |
| --- | --- |
| student-ai-assistant/ | Root project folder |
| backend/ | All Python backend code |
| main.py | FastAPI app entry point |
| auth/ | Google OAuth2 login flow |
| ingestion/ | Google Classroom, Calendar, Gmail sync code |
| processing/ | LLM pipeline: classification, extraction, summarization |
| retrieval/ | Vector search, Q&A engine |
| scheduler/ | Background jobs: digest, reminders, polling |
| models/ | Database models (Supabase tables) |
| config.py | App settings, API keys via .env |
| frontend/ | Next.js dashboard |
| pages/ | Dashboard, deadlines, settings pages |
| components/ | Reusable UI components |
| .env | API keys (never commit to GitHub) |
| requirements.txt | Python dependencies |
| README.md | How to run the project |

# Part 6: Step-by-Step Implementation Plan

The Golden Rule of This Plan Build one tier completely before moving to the next. Never build Tier 3 while Tier 1 is still buggy. Each tier must be genuinely working and reliable before you add more. A solid foundation beats a shaky skyscraper every time.

## Phase 0 — Setup (Day 1–3)

Before you write a single line of product code, set up your environment properly. This saves you hours of frustration later.

- Create a GitHub repository. Name it: student-ai-assistant. Make it private for now.

- Set up your Python environment. Install Python 3.11+, create a virtual environment.

- Create a Supabase account. Set up a new project. Get your connection string.

- Create a Google Cloud Console project. Enable: Gmail API, Classroom API, Calendar API. Create OAuth2 credentials. Download your credentials JSON.

- Create accounts for: Groq API (free tier), Gemini API (free tier via Google AI Studio). Copy your API keys.

- Create your .env file with all keys. Install: fastapi, uvicorn, langchain, google-api-python-client, google-auth, python-dotenv, supabase-py, sentence-transformers.

- Create a simple 'hello world' FastAPI server. Make sure it runs. Commit to GitHub.

Key Skill to Learn This Week Google OAuth2. Understand the flow: your app requests permissions → user logs in with Google → Google gives you a refresh token → you use the token to call APIs. This is the foundation of everything. Watch a 20-minute tutorial on 'Google OAuth2 Python' before starting.

Phase 1: Core Foundation (Tier 1 Features) (Weeks 1–2) → Build Google Classroom connector: fetch all your courses and assignments → Build Google Calendar connector: fetch all your events → Build deadline extractor: LLM reads assignment text and returns structured JSON with deadline date → Build basic Q&A: 'What's due this week?' returns a clean answer using vector search → Set up APScheduler: morning digest job runs at 8am, formats and WhatsApps you → Build basic dashboard: Next.js page showing all deadlines sorted by date → Test it for 1 full week using it yourself every day. Fix every bug you notice.

Phase 2: Productivity Layer (Tier 2 Features) (Weeks 3–5) → Add smart reminder system: 7-day, 1-day, 2-hour reminders via WhatsApp → Add priority ranking: LLM estimates effort level and ranks deadlines accordingly → Add course/subject filters to dashboard and Q&A → Add exam extractor: scan Classroom announcements for exam date mentions → Add 'What did I miss?' query to Q&A → Add submission status tracking from Classroom API → Polish the dashboard. Make it clean, fast, and genuinely pleasant to use. → Share with 2–3 close friends. Watch them use it. Note every point of confusion.

Phase 3: Intelligence Layer (Tier 3 Features) (Month 2) → Add Gmail OAuth connection (this is for personal use — no CASA issue yet) → Build 6-step email classifier pipeline: fetch → parse → classify → extract deadlines → summarize → index → Add PDF parser: upload any PDF, Gemini reads and extracts key information → Add image/circular parser: photograph a notice board, AI extracts text and deadlines → Build cross-source deduplication: Gmail deadline + Classroom assignment = merged single task → Test thoroughly: create edge cases. What happens if deadline is written as 'next Monday'? Fix it. → Start sharing with your wider batchmate group. Gather written feedback.

Phase 4: Smart Features (Tier 4) (Month 3) → Build Academic Risk Score: weekly workload calculation → Low/Medium/High/Danger score → Build workload heatmap calendar visualization → Build study plan generator: input exam date → output day-by-day plan → Add grade tracker with CGPA calculator → Build NPTEL/SWAYAM deadline tracker → Build internship deadline tracker (manual entry initially) → Add weekly review digest: every Sunday evening summary of the week → Demo to your professor with 3 months of your own usage data.

Phase 5: Campus Intelligence (Tier 5) (Month 4) → Build college website scraper for your specific college notice board → Add mess menu reader (weekly image → text → dashboard) → Add campus event tracker from college social media/website → Add lab schedule parser → Build per-college circular parsing (this becomes your moat) → Open to all interested students at IIT Dharwad → Set up feedback form. Collect structured feedback weekly.

Phase 6: Personal Intelligence (Tier 6) (Month 5) → Build long-term memory: store and retrieve user-specific preferences and notes → Build habit detection: analyze 3+ months of submission data for patterns → Build study pattern tracker → Build personalized reminder timing (adapts to your habits) → Build performance analytics dashboard with charts → Add smart proactive suggestions

Phase 7: Advanced AI (Tier 7) (Month 6–8) → Voice interface: Whisper for speech recognition, TTS for responses → Exam Q&A mode: upload notes → AI generates practice questions → 'Explain this assignment' feature → Hinglish support for Q&A → Study session timer with Pomodoro integration → Collaborative features: share course deadlines with batchmates → Begin React Native mobile app development

# Part 7: Skills You Need to Learn (In Order)

You don't need to learn everything before you start. Learn each skill when you need it for the current phase. This is the most efficient way.

| When | Skill | What to Learn | Time to Learn |
| --- | --- | --- | --- |
| Phase 0 | Python Intermediate | Functions, classes, dictionaries, list comprehensions, reading/writing files, virtual environments | If already know basics: 2–3 days |
| Phase 0 | Git & GitHub | init, add, commit, push, pull, branches. This is essential from day 1. | 1 day |
| Phase 0 | Google OAuth2 | Authorization flow, refresh tokens, credential storage, calling Google APIs with Python | 2–3 days |
| Phase 1 | FastAPI Basics | Creating API routes, request/response models, running a server locally with uvicorn | 2–3 days |
| Phase 1 | Supabase + SQL Basics | Creating tables, inserting rows, querying with SELECT/WHERE, using the Python client | 2–3 days |
| Phase 1 | LangChain Basics | Chains, prompts, output parsers, connecting to Groq, using JSON mode | 3–4 days |
| Phase 1 | Prompt Engineering | Writing effective prompts, chain-of-thought, structured output (JSON mode), few-shot examples | 2–3 days ongoing |
| Phase 2 | APScheduler | Setting up background jobs, cron syntax, running jobs without blocking the server | 1 day |
| Phase 2 | React + Next.js Basics | Components, state, useEffect, API calls from frontend, routing, deploying to Vercel | 1 week |
| Phase 2 | Tailwind CSS | Utility-class styling, responsive layout, basic components | 2–3 days |
| Phase 3 | Vector Embeddings | What embeddings are, how similarity search works, using pgvector with Python | 2–3 days |
| Phase 3 | Gemini API | Calling Gemini for image/PDF analysis, multimodal prompt formatting | 1–2 days |
| Phase 4 | Data Visualization | Charts in Next.js using Recharts or Chart.js for heatmaps and analytics | 2–3 days |
| Phase 5 | Web Scraping | BeautifulSoup or Playwright for scraping college website notices | 2–3 days |
| Phase 7 | React Native | Expo setup, navigation, push notifications, connecting to your existing backend | 2–3 weeks |

# Part 8: How to Optimize Your Project

## Cost Optimization — Keep It Near Zero

- Batch LLM calls: Instead of calling Groq for each email one by one, collect 20 emails and send them in one batch call. Groq's Batch API gives 50% discount.

- Prompt caching: Your system prompt (the instructions to the LLM) is the same every call. Most LLM providers cache repeated prompts — this cuts cost by 50–75% automatically.

- Cache parsed results: A mess menu image doesn't change for a week. Once Gemini reads it, store the result. Don't call Gemini again until the image changes.

- Poll only active users: In background jobs, only poll data for users who have logged in within the last 7 days. Don't waste API calls on inactive users.

- Use free tiers intelligently: Groq free tier = 6,000 requests/day. For personal use, you will not come close to this. Supabase free tier = 500MB. More than enough for months.

## Reliability Optimization — Make It Trustworthy

Most Important Rule A wrong deadline is FATAL for this product. If you show a deadline that doesn't exist, or miss a real deadline, a student suffers a real academic consequence. This must be treated as a P0 emergency bug — not a minor issue. Your reputation and your users' trust depend entirely on accuracy.

- Always show the source: Every deadline in your dashboard should show where it came from — 'From Classroom: DS3 Assignment post'. User can verify in one tap.

- Confidence scoring: LLM gives a confidence score (0–1) for each extracted deadline. Only show deadlines with confidence > 0.7. Flag uncertain ones for manual confirmation.

- One-tap correction: Provide a simple 'This is wrong' button on every deadline. Each correction improves your extraction pipeline over time.

- Fallback logic: If Classroom API is down, show the cached version from last sync with a 'last updated X hours ago' label. Never show an empty dashboard.

- Retry logic: If a Groq API call fails, retry 3 times with exponential backoff before giving up. Log all failures.

## Performance Optimization — Make It Fast

- Index your database properly: Create indexes on deadline_date and user_id columns in Supabase. This makes queries 10–100x faster as data grows.

- Pre-compute the morning digest: Don't generate the digest at 8am (when everyone is waiting). Pre-compute it at 7am and store the result. Send instantly at 8am.

- Lazy load on dashboard: Show this week's deadlines instantly. Load older data only when the user scrolls or requests it.

- Async everything: Python's asyncio + FastAPI's async routes ensure one slow API call doesn't block everything else.

## Code Quality — Build Something You'll Be Proud Of

- Write tests from Phase 1: At minimum, test your deadline extractor. Write 10 sample emails with known deadlines and verify the LLM extracts them correctly every time.

- Use type hints: Python type hints (def extract_deadline(text: str) -> DeadlineResult) make your code easier to read and debug.

- Document as you go: A one-line comment explaining what each function does saves you hours when you come back to it 3 months later.

- Review your own code weekly: Spend 30 minutes each week reading your own code from the previous week. You will always find something to improve.

# Part 9: The Path — Personal to Friends to Scale

## Stage 1: Just You (Months 1–3)

You are the only user. Your job is to build it and use it every single day. Log every frustration in a notebook. Note every time you think 'the product should have done X but didn't.' These notes become your next features.

Success metric: You open the app / WhatsApp digest every morning without being reminded to. It becomes a natural part of your day.

## Stage 2: 5–10 Close Friends (Months 3–4)

Invite 5–10 batchmates to try it. Don't announce it publicly. Sit with each person for the first setup. Watch them use it. Note every confusion without helping them — their confusion is a UX bug.

Success metric: At least 5 of them are still using it after 4 weeks without you nudging them. They mention it to others unprompted.

## Stage 3: Your Campus (Months 4–6)

Open to anyone at IIT Dharwad. Share in department WhatsApp groups, with the coding club, with the placement cell. Collect structured feedback with a short Google Form. Start tracking: How many users? What's their D7 retention (do they come back after 7 days)?

Success metric: 100+ users, 40%+ D7 retention. At least one person says 'I told my friend at [another college] about this.'

## Stage 4: Professor and College Partnership (Months 5–6)

Now you have real data: 'Here is our usage, here is our retention, here is what students say.' Take this to your professor. Propose a formal college pilot. This opens the door to institutional support, server access, potential funding, and media coverage within your campus.

## Stage 5: Multi-Campus and Funding (Months 7–12)

Template the per-college setup process. Launch at 2–3 more colleges via ambassador networks. Approach Atal Incubation Centers, NASSCOM 10000 Startups, or your college's own E-cell for early-stage funding. Your ask is legitimate — you have retention data, real users, and a clear problem being solved.

What to Tell Your Professor Right Now (Week 1) You don't need to wait 6 months to involve your professor. Go this week and say: 'Sir/Ma'am, I am building a student AI assistant that reads Google Classroom and Calendar data and helps students never miss deadlines. I want to use it myself first, then test it with batchmates here. I'm starting from scratch and learning everything. I wanted to let you know in case you have suggestions or would be interested to see how it develops.' That's it. No big promises. Just honesty about what you're doing. Most IIT professors respect initiative enormously and will want to help.

# Part 10: What to Do Starting Today

## Day 1 — Right Now

- Create a GitHub repository: student-ai-assistant

- Create a Supabase account. Start a new project.

- Go to Google Cloud Console. Create a new project. Enable: Gmail API, Classroom API, Calendar API. Create OAuth2 credentials.

- Create accounts on: Groq (groq.com), Google AI Studio (aistudio.google.com). Copy your free API keys.

- Apply for Microsoft for Startups Founders Hub — takes 15 minutes. No VC required.

- Open a notebook (physical or digital). Write 'Feedback Log' at the top. Every frustration with your own product goes here.

## Week 1

- Set up the Python backend: FastAPI server, Supabase connection, Google OAuth2 flow. Get the 'login with Google' button working.

- Build the Classroom API connector. Fetch your own courses and print them to terminal. Celebrate this moment — it's your first real connection.

- Build the Calendar API connector. Fetch your own events.

- Write your first deadline extraction prompt for Groq. Give it a Classroom assignment post. Does it correctly identify the deadline? Iterate until it does.

## Week 2

- Build the morning digest scheduler. Set it to 8am. Wake up to your first WhatsApp message listing your own deadlines. This is the moment everything becomes real.

- Build the basic dashboard in Next.js. Just a list of deadlines with countdown timers.

- Use it every day. Log every frustration.

- At the end of week 2, write a 1-page summary: What works, what doesn't, what's most useful, what annoyed you most. This is your first real product insight document.

The Most Important Mindset for This Journey You are not building a hackathon project. You are not building a resume item. You are building something real that you will use every day, that your friends will use, and that could genuinely change how Indian students manage their academic lives. The difference between projects that die and projects that scale is simple: the ones that scale were built by someone who cared enough to actually use their own product, fix every bug that annoyed them, and never shipped something they wouldn't use themselves. Start today. Build Tier 1. Use it. Fix it. Share it. That's the entire plan.

Student Personal AI Assistant — Project Guide

IIT Dharwad  •  2026  •  Personal → College → India